Project Kickoff &

Build-Discipline Playbook

A reusable checklist and document inventory for starting (or resuming) any Claude-assisted software build — written after the CoachYaar v2 build, where every rule below prevented a repeat of a real mistake.

Version 1.0 · July 2026

How to Use This Document	2

1. Pre-Project Kickoff Checklist	3

1.1 Project identity	3

1.2 Source-of-truth documents (see Section 2 for the full inventory)	3

1.3 Data & privacy rules	3

1.4 Environment & infrastructure facts (the ones that silently break builds)	3

1.5 Working method	4

2. Document Inventory — Keep These, In This Order of Authority	5

2.1 Why the standing-rules file beats "remember this for next time"	5

2.2 Adding a new rule — the pattern	5

3. Incident Log — What Actually Went Wrong, and the Rule Each One Produced	6

3.1 Behaviors hidden inside a design prototype’s script layer	6

3.2 Copy that only existed as inline fallback strings	6

3.3 A fix claimed as done that was actually unverifiable off-device	6

3.4 A stale background process silently serving old code	6

3.5 Sample data mixed with real user data	7

3.6 A build with a network address baked in that later became wrong	7

3.7 Cloud build quota exhaustion mid-project	7

3.8 Confusing "runs in a simulator/preview tool" with "verified"	7

4. What to Expect From Claude — the Verification Split	8

4.1 The reporting rule	8

4.2 The plan-mode rule	8

# How to Use This Document

Two ways:

- Before starting a new project — copy Section 1 (Kickoff Checklist) into your first message to Claude, filled in. It becomes the project’s constitution.

- Before resuming an existing project after a break — paste Section 1 as-is and ask Claude to confirm it still matches the codebase (docs drift; code doesn’t lie).

Section 2 tells you which documents to create and keep updated. Section 3 is the incident log this playbook was built from — read it once, then let the rules in Sections 1 and 4 do the work. Section 4 is what to expect from Claude itself, so you know what "done" should look like.

# 1. Pre-Project Kickoff Checklist

Answer every row before the first line of code is written. An unanswered row is not a "we’ll figure it out later" — it is where the next rebuild-and-reinstall cycle will come from.

## 1.1 Project identity

| Item | Fill in |
| --- | --- |
| One-sentence description |  |
| Who is the founder / decision-maker? |  |
| Founder’s technical background | e.g. "non-programmer — explain every fix in one plain sentence first" |
| Repo location (absolute path) |  |
| Git branch this work happens on | e.g. a dedicated v2 branch, never main directly |
| Production environment (host, URL) |  |
| The one rule that must never be broken | e.g. "never migrate the production database until I say release" |

## 1.2 Source-of-truth documents (see Section 2 for the full inventory)

List every document that defines what "correct" means for this project, and where it lives. If a requirement exists only in a chat message, it does not exist — it must land in one of these before Claude builds against it.

## 1.3 Data & privacy rules

| Question | Answer |
| --- | --- |
| Is this data about minors, health, or otherwise regulated? |  |
| What must never be shown to whom? (e.g. a child’s private notes never shown to a parent) |  |
| Is synthetic/sample/test data allowed during development? | (CoachYaar’s answer, after a hard lesson: NO — real users only, every login is real, no seeded demo accounts, ever) |
| What must a user always be able to do? (export, delete, etc.) |  |
| Any compliance regime that applies? (DPDP, GDPR, HIPAA...) |  |

## 1.4 Environment & infrastructure facts (the ones that silently break builds)

| Fact | Answer / risk |
| --- | --- |
| Local dev database — separate from production? | State the port, and the mechanical guard that blocks migrations from ever reaching prod by accident. |
| Is the dev machine’s IP address static or DHCP? | DHCP means it CAN change silently (Wi-Fi drop, router reboot) and any build with the old address baked in will fail with no error message on the device — see incident 3.6. |
| Mobile app build pipeline | Cloud (Expo/EAS — has a monthly free-tier quota) vs local (Gradle — unlimited, ~10 min/build once set up). |
| Where do secrets live? | Local .env (git-ignored, verify with `git ls-files`) vs. host dashboard (Render, etc.) — confirm both, they are not the same place and do not sync automatically. |
| Auth / OTP / SMS provider | Confirm there is no "bypass" or "test mode" left switched on anywhere before real users touch the app. |

## 1.5 Working method

| Setting | Choice |
| --- | --- |
| Feature-sized work | Written plan approved BEFORE building (plan mode) — catches spec misreads at the cheapest possible moment. |
| Fix-round after a device trial | No plan mode — the trial notes ARE the plan; speed matters more than ceremony here. |
| Commit cadence | One working feature = one commit, plain-English message, no bundling unrelated changes. |
| Verification tiers | Code-level (types, guardrails, acid tests) is Claude’s job every time. Device-level (keyboard, back button, real SMS timing, real network) is the founder’s job every build — see Section 4. |

# 2. Document Inventory — Keep These, In This Order of Authority

This is the set that worked for CoachYaar. The names are project-specific; the categories are not. If a document in this list doesn’t exist yet, that is a kickoff task, not an optional extra — undocumented requirements are exactly where this playbook’s incidents came from.

| # | Document | Purpose | Overrides |
| --- | --- | --- | --- |
| 1 | Technical Brief | Architecture, data model, build order. The engineering constitution. | Convenience, always. |
| 2 | Feature Pack | Feature-by-feature scope, each with a "Done when" line that is its acceptance test. | Scope creep — if it’s not here, it’s not in this milestone. |
| 3 | Design Spec | Screens, states, brand, copy, localization rules. What "correct" looks like on screen. | Aesthetic judgment calls. |
| 4 | Regression Impact Pack | What to retest after each type of change; a Smoke Suite before every release; release gates by release type. | Nothing — it runs alongside every other document. |
| 5 | Standing Rules file (e.g. CLAUDE.md) | Non-negotiable rules that bind every session: privacy, data, working method. Read first, every session. | Everything except direct founder instruction in the moment. |
| 6 | Assistant’s persistent memory | Process lessons and project facts that should survive between sessions automatically. | Nothing binding — it’s a notebook, not law. Anything that must be enforced belongs in #5 instead. |

## 2.1 Why the standing-rules file beats "remember this for next time"

An AI assistant’s memory is personal and can be wrong, stale, or simply not loaded by a different session or tool. A rules file inside the repository is version-controlled, applies to any assistant or developer who opens the project, and its history is itself an audit trail of how the rules evolved. Move a lesson from a chat message into this file the same day it’s learned — not "eventually."

## 2.2 Adding a new rule — the pattern

When a mistake happens, don’t just fix the bug. Add one line to the standing-rules file describing the rule that would have prevented it, in the imperative ("Never...", "Always...", "Before X, confirm Y"). The bug fix is temporary; the rule is permanent.

# 3. Incident Log — What Actually Went Wrong, and the Rule Each One Produced

Concrete, from this project. Kept here so the reasoning survives, not just the rule.

## 3.1 Behaviors hidden inside a design prototype’s script layer

Symptom: hardware back button closed the whole app instead of navigating back; a resend-OTP timer never appeared.

Root cause: the design handoff file encoded requirements in TWO layers — visible screen markup, and a script layer (timers, back-key behavior, inline text). Only the visible layer was ported; the script layer read as "prototype plumbing" and was skipped.

Rule: When porting a prototype/design file, treat its interactive script as a requirements document, not scaffolding. Enumerate every timer, gesture, and state transition it encodes before calling the port complete.

## 3.2 Copy that only existed as inline fallback strings

Symptom: screens displayed the literal word "undefined" where body text should have been; some cards rendered empty.

Root cause: most UI copy lived in a language dictionary (which was ported correctly) — but roughly 260 sentences lived as inline `key || ‘literal text’` fallbacks directly in the prototype’s display code, and were missed.

Rule: After any content port, programmatically diff every text-key reference in the code against the destination dictionary. Any key with no defined value is a shipped bug, not a style nit — treat "search for undefined-looking output" as a mandatory pre-ship check.

## 3.3 A fix claimed as done that was actually unverifiable off-device

Symptom: a documented Android setting to stop the keyboard covering text fields was applied, reported as fixed, and still failed on the real device.

Root cause: modern Android silently ignores that manifest setting for edge-to-edge apps. This is a device/OS-version fact invisible in code and invisible in an emulator screenshot — only a real phone reveals it.

Rule: Any fix whose correctness depends on physical-device behavior gets reported as "applied — needs your device to confirm," never "fixed." One founder verification round per build is the expected rhythm, not a sign of failure.

## 3.4 A stale background process silently serving old code

Symptom: OTP login worked once, then later attempts returned success with no error — and no OTP ever arrived.

Root cause: a long-running dev-server process, started hours earlier with `tsx` (no file-watch), kept answering requests on the expected port using code from before a bypass mechanism was deliberately removed. Every "restart" attempt actually failed silently because the old process never released the port.

Rule: Long-running local dev servers must run under a file-watching launcher (e.g. `tsx watch`, not bare `tsx`), and "is the server actually current" should be a first-line diagnostic — check the owning process’s start time against the last code change — before debugging anything else.

## 3.5 Sample data mixed with real user data

Symptom: risk of confusing seeded/demo records with a real founder’s real family data during testing.

Root cause: earlier convention allowed test accounts and demo seed scripts for verification convenience.

Rule (founder-mandated, absolute): no sample, dummy, or test data at any stage, including development. Every account created through the real login flow is a real user and its data is real, never disposable. If a feature’s effect can’t be shown yet for lack of real history, say so plainly rather than fabricate data to demonstrate it. Delete any existing seed/demo-data scripts entirely — do not leave them "switched off."

## 3.6 A build with a network address baked in that later became wrong

Symptom: "could not send OTP" with no error message, after previously working.

Root cause: the dev machine’s Wi-Fi IP address is DHCP-assigned and changed after a network reconnect. The mobile build had the OLD address compiled into it; the phone had no way to know the address was stale, so it simply couldn’t reach the server — silently.

Rule: Any build that embeds a network address should auto-detect the current address at build time rather than trust a hardcoded fallback, and the operator should be told in plain language that "OTP silently fails" is the symptom of a stale address whenever a build is more than a few hours old or the network has changed.

## 3.7 Cloud build quota exhaustion mid-project

Symptom: request for a new trial build failed with a billing/quota error partway through a testing cycle.

Root cause: the free tier of the cloud build service (Expo/EAS) has a monthly cap on native builds, and iterative fix-rebuild-test cycles consume it fast.

Rule: For any project doing frequent device-build iteration, set up a local build pipeline (own machine’s SDK + compiler) as infrastructure on day one, not as a fallback discovered mid-crisis. Reserve the cloud pipeline for what actually needs it — signed store releases.

## 3.8 Confusing "runs in a simulator/preview tool" with "verified"

Symptom: a fix looked correct in a fast preview tool (e.g. Expo Go) but failed on the real installed app.

Root cause: preview/dev-client tools intentionally behave differently from a compiled release build for things like keyboard handling and native modules — this is documented behavior of such tools, not a bug.

Rule: Use fast preview tools for iterating on visuals and logic. Reserve any real verdict on device-native behavior (keyboard, back button, permissions, real push/SMS) for an actual compiled build on the actual target device.

# 4. What to Expect From Claude — the Verification Split

Two different kinds of "done," so nobody mistakes one for the other.

| Claude can verify alone (code-level) | Only a human on the real device can verify |
| --- | --- |
| Type-checking, compilation | Hardware back button behavior |
| Automated privacy/security assertions (e.g. "field X never appears in output Y") | On-screen keyboard covering inputs |
| API-level acid tests (e.g. no hardcoded domain-specific terms in core logic) | Real SMS/OTP delivery timing |
| Guardrail / safety-prompt test suites | Real network conditions, address changes, offline behavior |
| Localization string-table completeness | Actual visual/typographic feel across real fonts and screen sizes |
| Regression suites that exercise the API directly | Whether the app "feels right" to actually use |

## 4.1 The reporting rule

For anything in the right-hand column, Claude’s report should say "applied — needs your device to confirm," not "fixed." Treat one verification round per build as the normal rhythm of shipping, not as a failure to be minimized.

## 4.2 The plan-mode rule

Turn plan mode ON before any feature-sized unit of work — it forces every requirement (including the "script layer" ones from incident 3.1) onto one page the founder approves before building, which is the cheapest point to catch a misread spec. Turn it OFF for post-trial fix rounds, where the founder’s own notes already are the plan and added ceremony only slows the fix down.

End of playbook. Copy Section 1, fill it in, and paste it as the first message of the next project.